Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 22 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24072 |
| Project Name | ShopEZ:One-Stop Shop for Online Purchases |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password & confirm password | 2 | High | Frontend Dev |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation email after registration | 1 | High | Backend Dev |
| Sprint-1 | Registration | USN-4 | As a user, I can register through Gmail | 2 | Medium | Backend Dev |
| Sprint-2 | Registration | USN-3 | As a user, I can register through Facebook | 2 | Low | Backend Dev |
| Sprint-1 | Login | USN-5 | As a user, I can login using email & password | 1 | High | Frontend + Backend |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view my dashboard after login | 2 | High | Frontend Dev |
| Sprint-1 | Product Browsing | USN-7 | As a user, I can browse products by category | 3 | High | Frontend Dev |
| Sprint-1 | Cart | USN-8 | As a user, I can add products to cart | 3 | High | Full Stack Dev |
| Sprint-2 | Checkout | USN-9 | As a user, I can proceed to checkout and make payment | 5 | High | Backend Dev |
| Sprint-2 | Order Tracking | USN-10 | As a user, I can track my orders | 3 | Medium | Full Stack Dev |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 17 | 21 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts